| No. | Date | type | from | Subj | Desc | Status |
| --- | --- | --- | --- | --- | --- | --- |
| a Project Initiation - General Info |  |  |  |  |  |  |
| A1 | 8/1/2013 | ltr | ADC | Ask for preapp | Phase 1 only | Draft |
| A2 | 8/5/2013 | ltr | Anytown | schedule preapp | aggregation | Draft |
| A3 | 8/19/2013 | ltr | ADC | overall development |  | Draft |
| A4 | 8/26/2013 | ltr | Anytown | need info |  | Draft |
| B1 | 9/3/2013 | ltr | City Plan Dept |  | City is building new infrastructure – Water, sanitary sewer, storm sewer with green | Draft |
|  |  |  |  |  | stormwater infrastructure, street lights, bike lanes, but routes, two new parks. |  |
| Historic Preservation |  |  |  |  |  |  |
| HP 1 | 9/20/2013 |  |  | SHPO notif | Det no hist prop affected | Draft |
| HP 2 | 9/20/2013 |  |  | THPO notif | Det no hist prop affected | Draft |
| HP 3 |  |  |  | SHPO resp | Obj - Powerhouse potentially hist | Need |
| HP 4 | 10/11/2013 |  |  | THPO resp | Obj - arch survey (where) | Draft |
| HP 5 |  |  |  | Local Hist Com | Many Hist Buildings in Phase 2 – South Nationwide (3 in particular) | Draft |
|  |  |  |  |  | Powerhouse Bldg particularly visible from Historic Bride (Spring St) – landmark |  |
|  |  |  |  |  | Other 2 bldgs in Ph |  |
| HP 6 |  |  |  | Arena Dist Nghbrhd Assoc |  | Draft |
|  |  |  |  | MOA? | tribe - when survey |  |
| HP 7 |  |  |  | MOA | guidelines on how to treat powerhouse & other bldgs, also new const' | Need |
|  |  |  |  |  | Part of City Planning – Estab Hist Dist so all can benefit from tax credits |  |
|  |  |  |  |  | Max Height – 7 stories at street line |  |
|  |  |  |  |  | Tower on Base set back at least 20’ may extend for another 8 stories (15 total) |  |
| Site Contam |  |  |  |  | Ph I ESA | Draft |
| A4 |  | ltr |  |  | Need new Ph 1, include vapor intrusion screen | Draft |
| SC1 |  |  |  |  | State brownfield - what funding is available | Need |
| Water |  |  |  |  |  |  |
| A4 | 8/26/2013 | ltr |  |  | Site in in FP & wetland, need site plan with elev, fp drawn in, wet delineation | Draft (above) |
| A5 | 9/13/2013 | ltr | Sponsor |  | Have filled in site (from fp map), | Draft |
|  | 9/13/2013 | ltr |  |  | Will hire wetland delineation (too long wait F&W) | Draft |
| FP1 | 9/26/2013 | ltr |  |  | need LOMA, 8 step for larger site | Draft |
| FP2 | 10/31/2013 | early notice |  |  |  | Draft |
| FP3 | 11/4/2013 |  | Friends of the River |  | Support new Shoreline park - similar to North Bank Park. | Draft |
|  |  |  |  |  | Replace existing boat launch (do not leave out) |  |
| FP4 | 11/8/2013 |  | USACE |  | Needs 404 permit | Draft |
| FP5 | 11/7/2013 |  | Fish and Wildlife |  | No critical habitat but park redevelopment can improve habitat | Draft |
| FP6 | 11/7/2013 |  | State Flood Manager |  | All structures should have lowest floor 2' above BFE | Draft |
| FP7 | 11/6/2013 |  | Friend of the Parks |  | Support Two New Parks (Central and Shoreline) | Draft |
|  |  |  |  |  | Support green infrastructure planned for area |  |
|  |  |  |  |  | Support Linking Parks to Existing Bicycle Paths (along river) – not enough detail to |  |
|  |  |  |  |  | tell if plan will do that – presently busy Spring Street separates – |  |
|  |  |  |  |  | that could be danger if no grade separation |  |
| FP8 | 11/5/2013 |  | USGBC |  | Support decision of overall developer to strongly encourage LEED certification | Draft |
| FP9 | 11/29/2013 | 2nd Notice |  |  | Notice of Explanation | Draft |
| AST |  |  |  |  |  |  |
| A4 | 51C | ltr |  |  | what about tanks | Draft |
| A5 |  | ltr |  |  | will remove tanks prior to occupancy | Draft |
| Noise |  |  |  |  |  |  |
| NS1 | 9/12-23/2013 | email/phone |  |  | email correspondence with RR | Draft |
| NS2 | 10/15/2013 | email |  |  | noise conditions | Draft |
| Cmmty Svces |  |  |  |  |  |  |
| CS1 |  | email | School Dist |  | School Capacity, transpo | Draft |
| CS2 |  | email | City |  | Fire, Police | Draft |
| CS3 |  | ltr (B1 above) |  |  | City is building new infrastructure – Water, sanitary sewer, storm sewer with green | Draft |
|  |  |  |  |  | stormwater infrastructure, street lights, bike lanes, but routes, two new parks. |  |
| NEPA Process |  |  |  |  |  |  |
| FONSI1 |  | Combined Notice |  |  |  | Need |
| FONSI2 |  |  |  |  | neighboring business (wants to stay) | Need |

| Cmmty Svces |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| CS1 |  | email | School Dist |  | School Capacity, transpo | Draft |
| CS2 |  | email | City |  | Fire, Police | Draft |
| CS3 |  | ltr (B1 above) |  |  | City is building new infrastructure – Water, sanitary sewer, storm sewer with green | Need |
|  |  |  |  |  | stormwater infrastructure, street lights, bike lanes, but routes, two new parks. |  |
| NEPA Process |  |  |  |  |  |  |
| FONSI1 |  | Combined Notice |  |  |  |  |
| FONSI2 |  |  |  |  | neighboring business (wants to stay) | Draft |

A-1

August 1, 2013

Harry Houdini, Executive Director

Anytown USA Department of Community Planning and Development

123 Main St.

Anytown, Anystate 55555

RE: Proposal of Funding for Arena West Apartments, Phase IA

Dear Mr. Houdini:

We would like to request a meeting to discuss City participation in Phase IA of the Arena West Development project in the City of Anytown, Anystate.  As you know this is the culmination of many years of planning for this former industrial area and we are excited to finally bring the first phase to the City for its support and approval.  We have prepared our plans with the understanding that the City will help fund the infrastructure (water, sewers, streets, and street lighting) and that the Anytown Housing Authority will provide project based assistance for 20% of the rental units.

Phase 1A will consist 300  units  in  two  buildings  on  an  initial  4  acres, as shown in the attached site plan.  The West Building will consist of 150 condominium units and the East Building will 150 rental units.

We look forward to sitting down with you in a preapplication meeting and moving forward with this proposal.

Most Sincerely,

Jon Doe

President

Arena Development, Inc

Exhibit A – Site Plan

A-2

August 5, 2013

Jon Doe, President

Arena Development, Inc

506 Spring St

Anytown, Anystate  55555

Subject: Environmental Processing for Arena West Apartments, Phase 1A

Dear Mr. Doe:

Thank you for your recent letter requesting a pre-application conference for Phase 1A of Arena West Apartments.   As we discussed have scheduled the conference for next Tuesday, August 13, 2013 at 10 AM in our offices.  Please submit for our review prior to the meeting:

- Market Analysis Report

- Preliminary Plans and Specifications

- Identification of Owners and their mortgage credit history

- Preliminary Soils Report, if available

- Pro-Forma for each part of development (separate for rental and condo parts)

In addition, please note that since federal funds are being targeted to support this development we will have to prepare an environmental assessment for the entire development (see 24 CFR 58.32).  Please be prepared to discuss the environmental impact of the entire Arena West Development, and not just the first phase, at the pre-application conference.

We look forward to meeting you next week.  Should you have any question or comments please contact Ms. Ida Bomb, Planner I, at extension 555 or via email at idabomb@anytown.gov.

Yours truly,

Harry Houdini, Executive Director

A-3

August 19, 2013

Harry Houdini, Executive Director

Anytown USA Department of Community Planning and Development

123 Main St.

Anytown, USA

RE:  Proposal of Funding for Arena West Apartments, Phase IA

Mr. Houdini:

Thank you for the opportunity to be considered for support by the Department of Community Planning and Development. This letter is to signify Arena Development, Inc proposal for grant funds for Phase IA of the Arena West Development project in the City of Anytown, USA.

Arena Development, Inc with the assistance of the City of Anytown, proposes to build a 32 acre mixed unit development consisting of residential, commercial and office uses. The overall project will be aggregated in multiple phases. Arena Development, Inc is seeking assistance from the Department of Community Planning and Development for Phase IA in the amount of $4.5 million. The approximate cost of the overall project is $600 million with the initial phase of 300 units representing $75 million.  20% of the rental units (30 units in each of the first three phases) will use Low Income Tax Credits and Section 8 vouchers to provide affordable housing. The purpose of this project is to rejuvenate a strategic area and provide affordable housing mixed into a pedestrian friendly market rate development with good location efficiency.

The Project Description within this proposal will provide detail on the phased strategy, scope of work, and benefits to the city and residents of Anytown USA. We believe that the Arena West Development project is consistent with the mission and interest of the Department of Community Planning and Development. If I can provide additional information to encourage consideration of our request, please feel free to contact me at 555-666-6666.

Most Sincerely,

Jon Doe

President

Arena Development, Inc

B  Project Description

The project is a mixed unit development consisting of residential, commercial and office uses.  (see figure below)

Phase I will consist of 900 units to be built in 3 phases (A, B, & C)

A Phase	Ph I S  	300 units on 5 acres	75,000 sq ft commercial

B Phase	Ph 2 E	300 units on 5 acres	75,000 sq ft commercial

C Phase 	Ph 2 W	300 units on 5 acres	75,000 sq ft commercial

The character of Nationwide North will be residential and will consist of housing with about 75,000 square feet of commercial space.  Each of the three phases of Phase I (A, B, & C) will be split evenly between condominium for sale and rental housing.  20% of the rental units will be affordable.

Although construction for occupancy will begin with only 300 units in two buildings on an initial 15 acres, this Environmental Assessment, EA, examines the impact of the entire development on a 32 acre area bounded by Route 315 to the West, I-670 to the north, the railroad tracks to the East and Spring Street to the South..

In addition to the Phase I parcel north of Nationwide Blvd, Phase II – also know as Nationwide South, will consist of approximately 1.5 million square feet of office space on 7 acres with some ancillary commercial use and perhaps one residential tower.  About half of this area, Nationwide South,  has already been developed with no federal funds.  Phase III, also know as Riverside, will consist of development of a city park and no more than 500,000 square feet of commercial space and 223 luxury condominium units.

Ph 1		Ph 2		Ph 3

Nationwide North	Nationwide South	Riverside

Res	900du	223 du	223 du

Cmmcl	2.2 mil sf		1.5 mil sf	.5 mil sf

20% of the rental units (30 units in each of the first three phases) will use Low Income Tax Credits and Section 8 vouchers to provide affordable housing.

The City is providing infrastructure improvements, including streets, street lights, sidewalks, water and sewer as well as a new city park along the river.  A general developer is assembling the parcel and selling pieces to individual builders who will construct the structures and then sell the units.  The condo units will be sold to individuals.  The rental building will be sold to an entity, possibility a real estate investment trust (REIT) who will hold the property and rent apartment and commercial space.  The local government supports the development; it has approved the proposal as a planned development district under the local ordinanace and is rebuilding all of the city infrastructure, including streets, water and sewer (sanitary and storm) lines, and street lights.  The City has also agreed to develop new parks along the riverside and the central area of Nationwide north.

Overall Development

Phase 1A

Phase IB

Phase IC

A-4

August 26, 2013

Jon Doe, President

Arena Development, Inc

506 Spring St

Anytown, Anystate  55555

Subject: Environmental Processing for Arena West Apartments, Phase 1A

Dear Mr. Doe:

Thank you for your recent application asking for $4.5 million for Phase 1A of Arena West Apartments that will cover new infrastructure for the area as well as development of a new city park along the river.  We are very excited to have an opportunity to participate in this project, which will implement the City’s plan to redevelop this obsolete industrial area within one mile of our Central Business District.

As we discussed in our preapplication conference, the City will be performing an environmental review pursuant to 24 CFR 58.  We have utilized your project description and other information provided with your application to perform an initial screening oriented towards issue identification and have identified the need for more information.  We are therefore asking for:

1. Floodplain

The site appears to be located in a regulatory floodplain (see attached FEMA Firmette).  In order for us to proceed with the 8 step process set forth at Executive Order 11988 we will need the following:

- Site plan including all building footprints, roadways, etc on topographic survey of site

- The 100 year floodplain should be drawn on said site plan

- The documentation for the 100 year floodplain elevation should be set forth

2. Wetland

Riverine wetland appears to be located  along the Olentangy River on the western border of Phase 3.  Since the environmental review will cover the entire multi-phase development we will need to implement the 8 step process set forth in Executive Order 11990 and are therefore asking for the following:

- Site plan including all building footprints, roadways, etc on topograhpic survey of site

- Wetland areas should be drawn on said site plan.

- If construction is planned near the wetland then the delineation should be based upon a field survey by someone qualified to delineate wetlands.  The U.S. Department of Interior’s Fish & Wildlife Service may be available to perform this delineation, but if you need to engage someone else to perform the delineation the Fish & Wildlife Service wetland criteria should be utilized.

3. Historic Preservation

What are your plans for the existing structures along Nationwide Boulevard?  These may be historic.  Are you planning demolition or rehabilitation?  Will rehabilitation follow the Secretary of Interior’s Standards for Rehab?

4. Site Contamination

You have submitted an Environmental Site Assessment dated June 6, 2006 for 22 acres of the 32 acre overall development.  Not only will need a Phase I that covers the entire development, but it must comply with the latest standard (ASTM E-1527-13) and also be no more than six months old.

5. Geotechnical

If you have a geotechnical report with soils borings please submit this for our review.

6. Above Ground Storage Tank

During our site reconnaissance we identified an above ground storage tank along the railroad tracks on the eastern boundary of Phase 1.  What are your plans for this tank?  Will it be removed or will it remain?  If it will remain we need to know its size and contents.

Should you have any question or comments please contact Ms. Ida Bomb, Planner, at extension 555 or via email at idabomb@anytown.gov.

Yours truly,

Harry Houdini, Executive Director

Attachments:

Flood Plain Map

Wetland Map

A-5

September 13, 2013

Harry Houdini, Executive Director

Anytown USA Department of Community Planning and Development

123 Main St.

Anytown, USA

RE:  Proposal of Funding for Arena West Apartments, Phase IA

Mr. Houdini:

We are trying to respond to all of the concerns raised in your letter of August 26, 2013 and subsequent meeting.

1. Floodplain

Attached is Exhibit A-1, a site plan prepared by our engineer, Anytown Engineering, that shows the 100 year base flood (721) drawn onto the site plan.  Please note that no part of Phase I is located in the 100 year floodplain.  When the Jagger toolworks was demolished in 2005 new fill was brought onto the site raising all elevations above the base flood elevation of 721.  The 721 data was developed by the Anytown Engineering using the FEMA Flood Insurance Study for the Olentangy and Scioto Rivers.

2. Wetland

Our Engineer, Anytown Engineering, has subcontracted with Dr. Phil Moss to perform a wetland delineation for the site.  He will be advised to use the U.S. Department of Interior’s Fish & Wildlife Service wetland criteria.

3. Historic Preservation

We are exploring various plans for the existing structures along Nationwide Boulevard.   These plans include both demolition and rehabilitation.   Arena Development, Inc. has successfully rehabilitated historic structures (and used federal tax credits) in the Arena District just east of this site.   Some structures are more conducive to adaptive resue than others.  The Power Plant, for instance, presents some unique challenges.

4. Site Contamination

We have asked Anytown Environmental, who prepared the 2006 report, to prepare a new report in accordance with current protocols.

5. Geotechnical

Please find attached Geotechincal report from Anytown Engineering dated October 15, 2006.

6. Above Ground Storage Tank

The above ground storage tank will be demolished as part of the construction of Phase I.

We greatly appreciate all of the work going into the environmental review.  If I can provide additional information please feel free to contact me.

Most Sincerely,

Jon Doe

President

Arena Development, Inc

Exhibits

B-1

Memorandum To:	Ben Sturm, Housing & Community Development

Date:			September 4 2013

From:			James Pottersmith, Planner I

In response to your request for information that will help you prepare the Environmental Assessment for HUD funded activities in the area bounded by Route 315 to the West, I-670 to the north, the CSX/Norfolk Southern railroad tracks to the East and Spring Street to the South please be advised that:

- This area has been the subject of a concentrated planning effort.  In The City’s 2000 Comprehensive Plan this area was identified as blighted and targeted for redevelopment.  The Jaeger Tool works had ceased operations in the 1990’s.  The City had worked with a developer to access USEPA and  State brownfield funding and the industrial structures had were demolished in 2005.    time Jaegger tool had closed down.  City supports mixed commercial/residential supporting Arena District to East.

- The City of Anytown plans to replace the existing infrastructure.  Over the next two years the  – Water, sanitary sewer, storm sewer with green stormwater infrastructure, street lights, bike lanes, bus routes will de developed.

- The City has also committed to develop two new parks as those areas develop:

    - A Central Park for Phase I

    - A Riverside Park along the Olentangy River similar to the existing nearby North Bank Park

- Development was approved as Planned Development in 2011  providing for maximum units and floor area as follows:

Ph 1	Ph 2	Ph 3

Nationwide North	Nationwide South	Riverside

Res		900du	223 du	223 du

Cmmcl	2.2 mil sf	1.5 mil sf	.5 mil sf

HP-1

September 13, 2013

J Edith Ediface,  Ph.D.,

Deputy State Historic Preservation Officer,

Division of Historic Preservation and Archaeology

Department of Natural Resources

402 West Washington Street, W274

State Capitol, Anystate 55555

Attention:

Ms. Anita Ahavah, Assistant Director for 106 Reviews

Subject:  Determination of No Adverse Effect

ArenaWest Redevelopment

Anytown, Anystate

Pursuant to 36 CFR 800.4(d)(1) please find attached a “Determination of No Adverse Effect” for the ArenaWest Redevelopment located in just 1 mile northwest of the downtown CBD in Anytown, Anystate.  This determination is being made by the City of Anytown acting as the Responsible Entity pursuant to 24 CFR 58.  The Federal funding, which will comprise a minority portion of the overall financing, will include, but will not be limited to, project based vouchers  for 20% of the rental units (30 units in each of the first three phases) targeted for  affordable housing, and CDBG funds for infrastructure improvements.  The documentation for this finding has been prepared in accordance with 36 CFR 800.11(e).

I hope you can advise me shortly of your agreement with this Determination.  If you do not concur, please express your concerns and objections clearly in writing to that we may continue the consultation process as needed.  Please also indicate in your non-concurrence letter if there are other sources of information that should be checked, and if there are other parties, tribes , or members of the public you believe should be included in the consultation process.

Thank you in advance for your time and consideration.

Harry Houdini, Executive Director

Anytown USA Department of Community Planning and Development

123 Main St.

Anytown, USA

cc:

Anytribe THPO

# Finding Of No Adverse Effect

## ArenaWest Redevelopment

## Anytown, Anystate

(1) A description of the undertaking, specifying the Federal involvement, and its area of potential effects, including photographs, maps, and drawings, as necessary;

Project Location:

Area bounded by I-670, Railroad, Spring St & Rt  15

Description of the Proposed Project [24 CFR 50.12 & 58.32; 40 CFR 1508.25]:

The overall project is a 32 acre mixed unit development consisting of residential, commercial and office uses. (see figures above and below)

The character of Nationwide North will be residential and will consist of housing with about

75,000 square feet of commercial space.  Each of the three phases of Phase I (A, B, & C) will be split between condominium for sale and rental housing. 20% of the rental units will be affordable.

Although construction for occupancy will begin with only 100 units in two buildings on an initial 5 acres, this Environmental Assessment, EA, examines the impact of the entire development of the 32 acre area bounded by Route 315 to the West, I-670 to the north, the railroad tracks to the East and Spring Street to the South..

Phase I will consist of 900 units to be built in 3 phases (A, B, & C)

| A Phase | Ph I S 100 units on 5 acres | 75,000 sq ft commercial |
| --- | --- | --- |
| B Phase | Ph 2 E 400 units on 5 acres | 75,000 sq ft commercial |
| C Phase | Ph 2 W 400 units on 5 acres | 75,000 sq ft commercial |

Phase II, also know as Nationwide South, will consist of approximately 1.5 million square feet of office space on 7 acres with some ancillary commercial use and perhaps one residential tower with 223 units. About half of this area, Nationwide South, has already been developed with no federal funds.

Phase III, also know as Riverside, will consist of development of a city park and no more than 500,000 square feet of commercial space and 223 luxury condominium units.

Ph 1	Ph 2	Ph 3

Nationwide North 	Nationwide South Riverside

| Res | 900du | 223 du | 223 du |
| --- | --- | --- | --- |
| Cmmcl | 2.2 mil sf | 1.5 mil sf | .5 mil sf |

20% of the rental units (30 units in each of the first three phases) will use Low Income Tax Credits and Section 8 vouchers to provide affordable housing.

The City is providing infrastructure improvements, including streets, streetlights, sidewalks, water and sewer lines as well as a new city park along the river.  Some of this work will be supported with CDBG funds.  he general developer is assembling the parcel and selling pieces to individual builders who will construct the structures and then sell them.  The condo will be conveyed to an Association with units sold to an individuals.  The rental building will be sold to an entity, possibility a real estate investment trust (REIT), who will hold the property and rent apartment and commercial space.

The local government supports the development; it has approved the proposal as a planned development district under the local ordinance and is rebuilding all of the city infrastructure, including streets, water and sewer (sanitary and storm) lines, and street lights.  The City has also agreed to develop a new park along along the Olantangy River and to manage a park the developer will create in the central section of Phase I - Nationwide North.

(2) A description of the steps taken to identify historic properties;

The National Register of Historic Places was consulted and, in order to identify properties that may be eligible for inclusion in the National Register, the County Survey (based upon original 1976 reconnaissance) and State database (available on line) were also examined.

(3) A description of the affected historic properties, including information on the characteristics that qualify them for the National Register;

No properties within the project area are now on the National Register.  The power plant listed on surveys and The City’s Preservation staff believe it is eligible for the NR and most likely will be put on sometime in the future.  The building to the West of the powerplant (589 W Nationwide) also has architectural interest.  See Photos.

(4) A description of the undertaking's effects on historic properties;

The initial development will take place on the cleared property north of Nationwide Boulevard.  The city will be vacating the maintenance yard west of this cleared site by July 2015, at which time it and the other vacant buildings along Nationwide will sold to a yet-to-be-determined developer for redevelopment.  The city has awarded a contract to an architectural firm to do a reuse feasibility study for the power plant.  It is anticipated that the power plant property will be adaptively reused to take advantage of tax incentives, as has been done on the Buggy Works property just East along Nationwide.

(5) An explanation of why the criteria of adverse effect were found applicable or inapplicable, including any conditions or future actions to avoid, minimize or mitigate adverse effects; and

(i) Physical destruction of or damage to all or part of the property;

The plan is for adaptive reuse of the power plant.  None of the other properties have been identified as historic.

(ii) Alteration of a property, including restoration, rehabilitation, repair, maintenance, stabilization, hazardous material remediation and provision of handicapped access, that is not consistent with the Secretary’s Standards for the Treatment of Historic Properties (36 CFR part 68) and applicable guidelines;

The work on the power plant will be done in conformance with the Secretary’s Standards for Rehab and Tax Credit certification will assure compliance

(iii) Removal of the property from its historic location;

The structure will not be moved

(iv) Change of the character of the property’s use or of physical features within the property's setting that contribute to its historic significance;

The structure has outlived its econimc life and use as a powerplant.  Adaptive reuse is necessary in order to save the building.

(v) Introduction of visual, atmospheric or audible elements that diminish the integrity of the property's significant historic features;

As has been demonstrated in the redevelopment of the neighborhood to the East , redevelopment of this area will give new life to the older buildings.

(vi) Neglect of a property which causes its deterioration, except where such neglect and deterioration are recognized qualities of a property of religious and cultural significance to an Indian tribe or Native Hawaiian organization; and

This area has outlived its economic use and the current vacant buildings are deteriorating.  Redevelopment will save the power plant.

(vii) Transfer, lease, or sale of property out of Federal ownership or control without adequate and legally enforceable restrictions or conditions to ensure long-term preservation of the property's historic significance.

The power plant has never been owned by the federal government.

(6) Copies or summaries of any views provided by consulting parties and the public.

The City has not yet received any comments (or include comments by local Historic Commission)
Exhibits

Need page like this – from County Survey

Photos

Power Plant

555 W Dublin

589 W Nationwide

640 W Nationwide

HP-2

September 13, 2013

Joseph Whitehorse

Tribal Historic Preservation Officer

AnyTribe

Anyplace, Oklahoma

Subject:  Determination of No Adverse Effect

ArenaWest Redevelopment

Anytown, Anystate

Pursuant to 36 CFR 800.4(d)(1) please find attached a “Determination of No Adverse Effect” for the ArenaWest Redevelopment located in just 1 mile northwest of the downtown CBD in Anytown, Anystate.  This determination is being made by the City of Anytown acting as the Responsible Entity pursuant to 24 CFR 58.  The Federal funding, which will comprise a minority portion of the overall financing, will include, but will not be limited to, project based vouchers  for 20% of the rental units (30 units in each of the first three phases) targeted for  affordable housing, and CDBG funds for infrastructure improvements.  The documentation for this finding has been prepared in accordance with 36 CFR 800.11(e).

I hope you can advise me shortly of your agreement with this Determination.  If you do not concur, please express your concerns and objections clearly in writing to that we may continue the consultation process as needed.  Please also indicate in your non-concurrence letter if there are other sources of information that should be checked, and if there are other parties, tribes , or members of the public you believe should be included in the consultation process.

Thank you in advance for your time and consideration.

Harry Houdini, Executive Director

Anytown USA Department of Community Planning and Development

123 Main St.

Anytown, USA

# Finding Of No Adverse Effect

## Exhibits same as previous to SHPO

HP-4

Re: Determination of No Adverse Effect, Arena West Development Anytown, Anystate

Dear Mr. Houdini,

Thank you for your correspondence regarding the above referenced project.  X county is within an area that is of historic interest to the X Tribe.  As a federally recognized Tribe, we wish to exercise our right to enter into government-to-government consultation directly with the federal agency (HUD) as directed in 36 CFR Part 800.3(c) (3), Executive Order 13175, and as stated in HUD policy Section lll B.

In the interim, we ask that you please send our office comments from the SHPO regarding this project, so that we may have a better idea of its likelihood to impact ancestral X tribe archaeological sites or sacred areas.  Also, we request that the following inadvertent discovery clause be written into the contract for this project:

“In the advent that ground-disturbing work uncovers significant archaeological materials, such as stone arrowheads, ceramics, or early building foundations, or if work uncovers human burials or human remains, ground disturbing activities will immediately be stopped within a 300 foot radius and the materials protected.  The State Historic Preservation Officer and the X Tribe Historic Preservation Department will be contacted as soon as possible, and given an opportunity to provide input before construction resumes.

If any archaeological or cultural materials are discovered during the project undertaking, neither the construction team or the HUD applicant will disclose this information to the general public or the media in any manner.  Discoveries of archaeological material will be kept private and confidential. ”

Please feel free to contact me,

Sincerely

XXX

Tribal Historic Preservation Officer

HP-5

We understand that the City is undergoing a historic preservation review, pursuant to section 106 of the National Historic Preservation Act of 1966, for the area generally bounded by Route 315 to the West, I-670 to the north, the railroad tracks to the East and Spring Street to the South.  We would like to be included as a consulting party in the 106 consultation process for this project.

This area was originally developed in the early 20th century with industrial uses, and are excellent examples of the period.  Although the major building in the area, the Jagger Toolworks, was demolished in 2005, many of the remaining structures retain their integrity and their adaptive reuse should be considered.  Of particular note are the Anytown Power Plant, and the structures at 555 W Dublin and 589 W Nationwide.  We have many historical photos in our archives and these are available to the public.  We encourage consideration of adaptive reuse of older structures as has been done in the Arena District to the East of this area.  The success of these developments proves that older structures can be rehabilitated and reused for modern top of the line developments.

We are looking forward to participating in further discussions.

HP-6

Letterhead – Arena District Neighborhood Association

This letter is to request inclusion of our organization as a consulting party in the City’s discussion with the State Historic Preservation Officer.

Our organization represents residents and business owners in the neighborhood just to the East of this proposed development.  Many of the older buildings in our neighborhood have been rehabilitated and form an important part of our charm and identity.  There are a few nice older structures in this area that would add to the cohesiveness if they were kept and rehabilitated.  More importantly, construction of new structures out of scale or incompatible with the existing structures would not be appropriate.

Our organization meets monthly and we would welcome a presentation by the City and/or developer to our group.

HP-7

MOA – draft once we get SHPO response

FP-1

September 26, 2013

Jon Doe, President

Arena Development, Inc

506 Spring St

Anytown, Anystate  55555

Subject: Environmental Processing and 8 Step Process for Arena West Apartments, Phase 1A

Dear Mr. Doe:

Thank you once again for the response to our queries in your September 13, 2013 letter.  We are making a lot of progress on the environmental review.  As we discussed last week it seems as if there are a few issues that will need to undergo higher level testing:

Historic Preservation

Since the project will affect historic resources we will have to initiate the 106 historic preservation process (see 36 CFR 800).  Attached we are providing you with a courtesy draft of our Finding Of No Adverse Effect.  As we discussed, in the interest of moving this project along this finding assumes that you will rehabilitate all of the significant historic buildings along Nationwide Boulevard.  If at any time in the future you decide to demolish any of these structures we will first have to reinitiate the 106 consultation process even if no new federal funds are involved.

Floodplain and Wetlands

Construction in areas that are presently shown as floodplain and wetland triggers implementation of the 8 step process set forth in Executive Orders 11988 & 11990 as implanted at 24 CFR 55.  Please find attached a courtesy draft of the “Early Notice and Public Review of a Proposed Activity in a 100-Year year Floodplain and Wetland” that we will publish in the Anytown Journal-Star and distribute to anyone interested or affected by the development.

Please also note that if we approve the project flood insurance will be required until and unless a Letter of Map Amendment is obtained taking Phase I out of the regulatory floodplain.

Should you have any question or comments please contact Ms. Ida Bomb, Planner I, at extension 555 or via email at idabomb@anytown.gov.

Yours truly,

Harry Houdini, Executive Director

FP-2

Early Notice and Public Review of a Proposed

Activity in a 100-Year year Floodplain and Wetland

## To:  All interested Agencies Groups and Individuals

This is to give notice that the City of Anytown, Anystate, under Part 58 has determined that the following proposed action under HUD’s Community Development Block Grant Program - HUD grant number B-14-55-5555 is located in the 100-year/500-year floodplain and wetland, and the City of Anytown will be identifying and evaluating practicable alternatives to locating the action in the floodplain and wetland and the potential impacts on the floodplain and wetland from the proposed action, as required by Executive Orders 11988 and 11990, in accordance with HUD regulations at 24 CFR 55.20 Subpart C Procedures for Making Determinations on Floodplain Management and Protection of Wetlands.

Arena West is located within 1 mile of downtown Anytown and consists of 32 acres bounded roughly by the railroad to the East, I-670 to the north, the Olentangy River to the West and Spring Street to the South.  Plans call for approximately 2,000 residential units, 4.5 million square feet of commercial floor area, and a new city park along the river.

There are three primary purposes for this notice.  First, people who may be affected by activities in floodplains and wetlands and those who have an interest in the protection of the natural environment should be given an opportunity to express their concerns and provide information about these areas.  Commenters are encouraged to offer alternative sites outside of the floodplains and wetlands, alternative methods to serve the same project purpose, and methods to minimize and mitigate impacts.  Second, an adequate public notice program can be an important public educational tool. The dissemination of information and request for public comment about floodplains and wetlands can facilitate and enhance Federal efforts to reduce the risks and impacts associated with the occupancy and modification of these special areas. Third, as a matter of fairness, when the Federal government determines it will participate in actions taking place in floodplains and wetlands, it must inform those who may be put at greater or continued risk.

Written comments must be received by the City of Anytown] at the following address on or before November 15, 2013 or a minimum 15 calendar days after the date of publication of this notice, whichever is later.

Mayor Mayer T Meyerson

# City of Anytown

Office of Community Development

123 Main Street

Anytown, Anystate

555-555-5555

Comdev@anytown.gov

A full description of the project may also be reviewed from 8:30 – 4:30 at the address set forth above.  Comments may also be submitted via email to Comdev@anytown.gov.

Date: October 31, 2013

Note:

This notice will be published in Anytown Journal-Star & distributed to the following:

# SHPO

Anytown Planning Department

Anystate Division of Water Resources

Anywhere Regional Planning Commission

US Fish & Wildlife Service, Anytown Field Office

Arena District Neighborhood Association

Herman Hoosier, Alderman

Anytown Chamber of Commerce

Anytown Friends of the River

FP-3

We are writing to express our support for the planned shoreline park that will turn an underutilized eyesore into a vibrant asset.  Anytown’s rivers have been an underutilized natural resource for many years and we have been working with the City to transform these rivers into vertical parks featuring trails for pedestrians,bikers, and canoeists/kayakers.  IN this vein we are pleased with the preliminary plans and encourage:

- Inclusion of a new revamped boat ramp to replace the existing one

- Coordination with the City’s bicycle trails

- Adequate parking

- Please keep us advised of project planning.

Sincerely,

Joan Rivers

Executive Director

FP-4

Thank you for transmitting the “Early Notice and Public Review of a Proposed Activity in a 100-Year year Floodplain and  Wetland” (published in the Anytown Gazette on October 31, 2013) for the Arena West development.  We have also been discussing this project with Anytown Engineering, who is representing the developer, Arena Development Inc.

Of interest to us is the planned park along on the west side of the site fronting the Olentangy River.  Preliminary plans show structural improvements in the Riverine wetlands along the banks, including demolition of the existing boat launch and construction of a new, improved one, bank stabilization and trail improvements.

Since this work takes place in a jurisdictional wetland it will need a Section 404 permit.  Since the plans for the future park are still under development it is too early to tell if the work will need an individual permit or it will fall within one of our nationwide or regional general permits, or if it will need an individual permit.  We are confident, however, that given the goals and objectives of the project (to create a park and improve the riverside) that the project will beneficially impact the ecological values of this part of the river.

Please do not hesitate to contact this office for any further information

Sincerely,

Major M J. Major

District Comander

FP-5

In response to the “Early Notice and Public Review of a Proposed Activity in a 100-Year year Floodplain and  Wetland” published in the Anytown Gazette on October 31, 2013 for the Arena West development we would like to inform you that the following endangered species may be affected:

Clams

clubshell (Pleurobema clava)

Northern riffleshell (Epioblasma torulosa rangiana)

Rayed Bean (Villosa fabalis)

Snuffbox mussel (Epioblasma triquetra)

Fishes

Scioto madtom (Noturus trautmani)

Mammals

Indiana bat (Myotis sodalis)

In addition the northern long-eared Bat (Myotis septentrionalis), a proposed endangered species, and the rabbitsfoot (Quadrula cylindrica cylindrica) clam, a threatened species, may be found within Anycounty.

We have met with Anytown Engineering, who is representing the developer, Arena Development Inc.  They have shown us the results of their on-site wetland delineation and reconnaissance of the area.  We agree with the delineation and agree that there is presently no critical habitat on the site.

We ask that we be included as plans for the riverfront park progress, so that it may be designed to provide high quality habitat and promote ecological diversity.

Yours truly,

Dr. Amanda Hare

FP-6

This office is in receipt of your October 31, 2013 Early Notice and Public Review of a Proposed Activity in a 100-Year year Floodplain and Wetland.  The City of Anytown adopted a City-wide flood ordinance in on September 15, 1974.  The most recent amendment to said ordinance was enacted in 2011.  The ordinance provides that the lowest floor of all structures in the regulatory (1%) floodplain be at least two feet above the base flood elevation.

The Anytown Water Reclamation District also has an ordinance that calls for on-site detention and controlled release of stormwater.  A development of this size will need an individual permit from the District.

We also understand that the development includes plan for a park along the Olentangy River.  We recommend that development of the park be coordinated with the Anytown Park District.

Sincerely,

Hank Waterton

Director

FP-7

The Friend of the Parks welcomes the opportunity to comment on this mnajor redevelopoment of Anyutown’s urban core.  With the conversion of this area from its historical industrial use to residential mixed with commercial there will be a need for new park facilities.

In this vein we are pleased with Arean Development’s plan to include two new parks, one in the center to the “Jagger Toolworks” parcel and the other along the Olentangy River.  In development plans for these parks we encourage everyone to consider:

- Linking to the existing segments of bikeways and jogging paths along the Olentangy and Scioto Rivers

- Providing active recreation areas for young children

- Providing passive sitting areas for the elderly

- Providing safe access to these parks.  There is currently no good pedestrian access to that part of the site along the riverfront and south of Spring Street.  We hope project planning will solve that problem.

- Providing nearby parking so that residents from other areas of Anytown may use these new facilities

Please keep us advised of all future opportunities to participate in the planning process for this important parcel.

Yours truly,

Leslie Knope

Director

FP-8

The Anytown Chapter of the US Green Building Council support Arena Development’s pledge to build LEED Gold certoifed buildings in its Arena West Development.  LEED certification provides guidance to designing sustainable structures that will reduce greenhouse gas emissions and provide for healthier lifestyles.  This is particulary appropriate in this redevelopment of a former industrial area near downtown into a mixed use area, where families can reduce their car dependence by walking to work, shop and play.

We will be glad to work with the project designers should they wish to aim higher (for platinum certification)

Sincerely

Jessica Green, AIA, LEED

Chapter President

FP-8

Final Notice and Public Explanation of a Proposed Activity in a 100-Year Floodplain and Wetland

To:  All interested Agencies Groups and Individuals

This is to give notice that the City of Anytown, Anystate, under Part 58 has conducted an evaluation as required by Executive Orders 11988 and 11990], in accordance with HUD regulations at 24 CFR 55.20 Subpart C Procedures for Making Determinations on Floodplain Management and Wetlands Protection.  The activity is funded under HUD’s Community Development Block Grant Program - HUD grant number B-14-55-5555.  Arena West is located within 1 mile of downtown Anytown and consists of 32 acres bounded roughly by the railroad to the East, I-670 to the north, the Olentangy River to the West and Spring Street to the South.  Plans call for approximately 2,000 residential units, 4.5 million square feet of commercial floor area, and a new city park along the river.   Approximately 1.5 acres of wetland and between 5-10 acres of floodplain is affected by the proposed project.

The City of Anytown has considered the following alternatives and mitigation measures to be taken to minimize adverse impacts and to restore and preserve natural and beneficial values:

- A City park will be developed along the Olentangy River that will include all of the wetland area.  The City will work with the State Department of Natural Resources and US Fish & Wildlife Service to restore as much natural habitat as feasible.

- The developer had already filled in the floodplain prior to coming to the City for Assistance.  This work was completed approximately 5 years ago in preparation for a development that never went forward.  Flood Insurance will be required for all development until and unless a LOMA – Letter of Map Amendment, is issued.  If any fill is desired for future phases the proposal must first be subject to the 8 step process, including public notification.

- The stormwater drainage plan will make use of bioswales and raingardens and encourage infiltration.  A stormwater detention pond will also be included in the central city park being developed as part of Phase 1.  Said stormwater detention pond will be sized to handle the 100 year storm and will release stormwater at a rate that does not exceed releases of a similar parcel in its natural state.

The City of Anytown has reevaluated the alternatives to building in the floodplain and wetland and has determined that it has no practicable alternative.  Environmental files that document compliance with steps 3 through 6 of Executive Orders 11988 and 11990, are available for public inspection, review and copying upon request at the times and location delineated in the last paragraph of this notice for receipt of comments.

There are three primary purposes for this notice.  First, people who may be affected by activities in floodplains and wetlands and those who have an interest in the protection of the natural environment should be given an opportunity to express their concerns and provide information about these areas.  Second, an adequate public notice program can be an important public educational tool. The dissemination of information and request for public comment about floodplains and wetlands can facilitate and enhance Federal efforts to reduce the risks and impacts associated with the occupancy and modification of these special areas. Third, as a matter of fairness, when the Federal government determines it will participate in actions taking place in floodplains and wetlands, it must inform those who may be put at greater or continued risk.

Written comments must be received by the City of Anytown at the following address on or before January 7, 2014:

Mayor Mayer T Meyerson

# City of Anytown

Office of Community Development

123 Main Street

Anytown, Anystate

Attention: Ida Bomb

A full description of the project may also be reviewed from 8:30 – 4:30 at the address set forth above.  Comments may also be submitted via email to Comdev@anytown.gov.

Date:  December 31, 2013

NS-1

---------------------------- Original Message ----------------------------

Subject: Need operational information line near Anytown, Anystate downtown

From:    "Ida Bomb" <idabomb@anytown.gov.>

Date:    Thu, September 12, 2013 7:46 am

To:      TellCSX@CSX.com<mailto:TellCSX@CSX.com>

--------------------------------------------------------------------------

I am working with a team from The Cloudburst Group on an environmental review (see 24 CFR 50 & 58) for the Arena West Development is a 32 acre area bounded by Route 315 to the West, I-670 to the north, the railroad tracks to the East and Spring Street to the South..

One of the components of the environmental review is a noise analysis (see 24 CFR 51).

Since our site at 540 w Nationwide Blvd is within 3,000 feet of railroad tracks we need to get information on train operations.

I tried to get this information from the website provided by the Federal Railway Administration's Office of Safety Analysis

http://safetydata.fra.dot.gov/OfficeofSafety/publicsite/crossing/xingqryloc.aspx

but

as noted on the attachment

it indicated that 0 operations crossed Nationwide Blvd (although the latitude and longitude coordinates did not match a location crossing Nationwide Blvd) and our experience at the site indicated that the line is in use.

I would greatly appreciate if you could provide me with the following for the line that crosses Nationwide Blvd at this location (just west of the Arena District - about 4 blocks west of Neil Ave; the GPS coordinates for the crossing are 39.96755,-83.014694)

- number of trains

- number at night (between 10 PM & 7 AM)

- Engines per train

- Cars per train

- average speed

Also

do any other railroads use these tracks (they are labeled CSX at the site)?  If so, do you have contact information for these other railroads?

Thank you in advance for your assistance.  Please do not hesitate to call (my cell) with any questions.

Ida Bomb, Planner I

Anytown, Anystate

# 9/12/13

# Phone conversation from CSX – not our tracks

Contact Norfolk Western

---------------------------- Original Message ----------------------------

Subject: [Fwd: Need operational information line near Anytown, Anystate, OH downtown]

From:    Ida Bomb" <idabomb@anytown.gov.>

Date:    Thu, September 12, 2013 4:08 pm

To:      TellCSX@CSX.com<mailto:TellCSX@CSX.com>

--------------------------------------------------------------------------

Thanks for taking the time to look into this

Please find attached photos of signs marking tracks as belonging to CSX and trains using tracks

Thanks for your help!

Ida Bomb, Planner I

Anytown, Anystate

# 9/13/13

# Phone conversation with Norfolk Western

Can you give us info?

> -------- Original message --------

> From: "Haines, Ron E." <Ron.Haines@exchange.nscorp.com<mailto:Ron.Haines@exchange.nscorp.com>>

> Date: 09/18/2013 8:55 AM (GMT-05:00)

> To: "Bradigan, Blair K." <Blair.Bradigan@exchange.nscorp.com<mailto:Blair.Bradigan@exchange.nscorp.com>>

> Subject: FW: [Fwd: Need operational information line near Anytown, Anystate, OH downtown]

> Is this ours or CSX?

> From: "Brahler, Michael" <Michael.Brahler@exchange.nscorp.com<mailto:Michael.Brahler@exchange.nscorp.com>>

> Date: 09/19/2013 6:58 AM (GMT-05:00)

> To: "Bradigan, Blair K." <Blair.Bradigan@exchange.nscorp.com<mailto:Blair.Bradigan@exchange.nscorp.com>>

> Subject: RE: [Fwd: Need operational information line near Anytown, Anystate, OH downtown]

> I don't know of any RR that crosses Nationwide Blvd. at grade, four blocks

> west of Neil I believe the CSX has an overhead bridge around there.

On Thu, September 19, 2013 9:07 am, Haines, Ron E. wrote:

> Ms.. Bomb,

> I understand your study to be at the railroad crossing at Nationwide Blvd?

> This is a CSXT overhead bridge location.

> Thanks,

> Ron Haines

Subject: [Fwd: Need operational information line near Anytown, Anystate, OH downtown]

From:   Ida Bomb" <idabomb@anytown.gov.>

Date:    Fri, September 20, 2013 8:49 am

To:      "Haines, Ron E." <ron.haines@nscorp.com<mailto:ron.haines@nscorp.com>>

Cc:      TellCSX@CSX.com<mailto:TellCSX@CSX.com>

--------------------------------------------------------------------------

Thanks for the research and response.

What do you suggest I do?

I had already contacted CSX and sent them photos of their signs and trains at the location (see below)?  Do you know anyone there you can contact and ask to help us?

All the best

Ida Bomb, Planner I

Anytown, Anystate

From:   Ida Bomb" <idabomb@anytown.gov.>

Sent: Saturday, September 21, 2013 9:35 PM

To: ken_hall@csx.com; Turner, Gary

Cc: Haines, Ron (Internet); TellCSX

Subject: Need operational information line near Anytown, Anystate, OH downtown

After a few emails and phone calls I've been referred to you

I am working with a team from The Cloudburst Group & the City of Anytown for the US Department of Housing and Urban Development on an environmental review (see 24 CFR 50 & 58).

One of the components of the environmental review is a noise analysis (see 24 CFR 51).

Since our "test" site at 540 w Nationwide Blvd is within 3,000 feet of railroad tracks we need to get information on train operations.

I tried to get this information from the website provided by the Federal Railway Administration's Office of Safety Analysis

http://safetydata.fra.dot.gov/OfficeofSafety/publicsite/crossing/xingqryloc.aspx

but,  as noted on the attachment, it indicated that 0 operations crossed Nationwide Blvd (although the latitude and longitude coordinates did not match a location crossing Nationwide Blvd) and our experience at the site indicated that the line is in use.  We actually observed a few trains using the tracks when we were there.

I would greatly appreciate if you could provide me with the following for the tracks that crosses Nationwide Blvd at this location (just west of the Arena District - about 4 blocks west of Neil Ave; the GPS coordinates for the crossing are 39.96755,-83.014694)

- number of trains

- number at night (between 10 PM & 7 AM)

- Engines per train

- Cars per train

- average speed

Also

do any other railroads use these tracks (they are labeled CSX at the site)?  If so, do you have contact information for these other railroads?

Thank you in advance for your assistance.  Please do not hesitate to contact me (via email - I"ll be abroad for next two weeks & will not be able to answer the phone) with any questions.

Ida Bomb, Planner I

Anytown, Anystate

---------------------------- Original Message ----------------------------

Subject: RE: Need operational information line near Anytown, Anystate, OH downtown

From:    "Turner, Gary" <Gary_Turner@csx.com>

Date:    Mon, September 23, 2013 7:10 am

To:      Ida Bomb" <idabomb@anytown.gov.>

"ken_hall@csx.com" <ken_hall@csx.com>

Cc:      "Haines, Ron (Internet)" <Ron.Haines@nscorp.com>

"TellCSX" <TellCSX@CSX.com>

--------------------------------------------------------------------------

Those GPS coordinates are the CSX mainline at Yard A.  My comments in red.

- number of trains Average 15-20 per day

- number at night (between 10 PM & 7 AM) approx.. 8

- Engines per train- varies

- Cars per train- varies

- average speed- 25 mph speed limit

Also

do any other railroads use these tracks (they are labeled CSX at the site)?  If so, do you have contact information for these other railroads?

NS Railroad runs adjacent and we cross a diamond in this location.

October 15, 2013

Harry Houdini, Executive Director

Anytown USA Department of Community Planning and Development

123 Main St.

Anytown, Anystate 55555

RE: Noise Barriers for Arena West Apartments, Phase IA

Dear Mr. Houdini:

Thanks again for our meeting last week on the noise issue.  After due consideration we have decided to construct an earth berm along the eastern and northern perimeters of the site.  Please find attached a preliminary site plan showing these changes.

The berm will bring the noise exposure of the buildings below 75 Ldn and the active and passive recreation areas in the proposed park below 65 Ldn.

Most Sincerely,

Jon Doe

President

Arena Development, Inc

CS-1

---------------------------- Original Message ----------------------------

Subject: School Impact for Arena West Apartments

From:    "Ida Bomb" <idabomb@anytown.gov.>

Date:    Thu, September 12, 2013 1:00 PM

To:      Ed Learned@anyschool.anytown.gov

--------------------------------------------------------------------------

This is to confirm our conversation of today in which you advised me that Phase I of the Arena West Apartments will be adequately served by Avondale Elementary School at 141 Hawkes Ave and Arts Impact Middle School (Aims) at 680 Jack Gibbs Blvd and the new students will have no adverse impact on these facilities.

You also mentioned that as the area is developed the school district will monitor the situation and consider the construction of a new school if enough new students are generated by the new development.

Thank you in advance for your assistance.  Please do not hesitate to call (my cell) with any questions.

Ida Bomb, Planner I

Anytown, Anystate

CS-2

---------------------------- Original Message ----------------------------

Subject: Emergency Services for Arena West Apartments

From:    "Ida Bomb" <idabomb@anytown.gov.>

Date:    Thu, September 12, 2013 1:30 PM

To:      Pete.Pistol@anypolice.anytown.gov

--------------------------------------------------------------------------

This is to confirm our conversation of today in which you advised me that Phase I of the Arena West Apartments will be adequately served by the Anytown Police Department with emergency response times under 5 minutes.

Thank you in advance for your assistance.  Please do not hesitate to call (my cell) with any questions.

Ida Bomb, Planner I

Anytown, Anystate

---------------------------- Original Message ----------------------------

Subject: Emergency Services for Arena West Apartments

From:    "Ida Bomb" <idabomb@anytown.gov.>

Date:    Thu, September 12, 2013 1:30 PM

To:      Brian,Burns@anyfiredept.anytown.gov

--------------------------------------------------------------------------

This is to confirm our conversation of today in which you advised me that Phase I of the Arena West Apartments will be adequately served by the Anytown Fire Department with emergency response times under 5 minutes.

Thank you in advance for your assistance.  Please do not hesitate to call (my cell) with any questions.

Ida Bomb, Planner I

Anytown, Anystate

CS-3

---------------------------- Original Message ----------------------------

Subject: School Impact for Arena West Apartments

From:    "Ida Bomb" <idabomb@anytown.gov.>

Date:    Thu, September 12, 2013 2:00 PM

To:      Sam.Seward@anytown.gov

--------------------------------------------------------------------------

This is to confirm our conversation of today in which you advised me that the Department of Public Works has been working with Arena Development, Inc on their plans for water and sewer and other infrastructure in the the 32 acre area bounded by Route 315 to the West, I-670 to the north, the railroad tracks to the East and Spring Street to the South.

You advised me that the City will remove the old infrastructure and build new roads, sewers (sanitary and storm) water and lighting, in phases as the area is developed.

Thank you in advance for your assistance.  Please do not hesitate to call (my cell) with any questions.

Ida Bomb, Planner I

Anytown, Anystate